AI WeatherWise

Project Planning Phase

Scope, work breakdown, tooling and risks

# 1. Purpose of this phase

This phase organises the work into epics, defines scope and deliverables, lists the tools and setup needed, and notes the main risks. The source case study does not give calendar dates or team sizes, so the plan is expressed as ordered epics rather than a dated schedule.

# 2. Scope

## In scope

- User registration and login with JWT.

- Favorite-location management (CRUD) per user.

- Real-time weather retrieval with mock fallback.

- AI recommendations and summaries through Google Gemini.

- Role-based route guarding, request sanitisation, central error handling.

- API testing in Postman, with recorded demo videos.

## Out of scope (for now)

- A front-end UI (this is a headless backend).

- Alerts, subscriptions and usage logging shown in the extended ER diagram.

# 3. Work breakdown (epics)

| Epic | Goal | Main deliverables |
| --- | --- | --- |
| 1. Project Architecture | Decide how the system is structured | Layered MVC architecture, component definitions, ER design, user flow |
| 2. Setup & Configuration | Prepare a working project | Project folder, npm init, dependencies, folder structure, .env |
| 3. Backend Development | Build the server | index.js entry point, app/server files, routes, controllers, middleware, models, services |
| 4. Database Configuration | Connect and model the data | Mongoose connection (db.js), Location and User schemas |
| 5. Project Execution | Run and prove it works | npm install / npm start, Postman tests, demo videos, code drive link |

# 4. Task sequence

- Create the project folder (AI Weatherwise) and open it in VS Code.

- Run npm init -y and install the dependencies.

- Create index.js, .env, package.json and .gitignore.

- Create the src folders: controllers, middleware, models, routes, utils (plus config and services).

- Configure environment variables.

- Implement the database connection and the User and Location schemas.

- Implement auth, location, weather and AI routes, controllers and middleware.

- Run the server and test every endpoint in Postman.

- Record the API-testing and demo videos; prepare documentation.

# 5. Tools and technology plan

| Purpose | Choice |
| --- | --- |
| Runtime / framework | Node.js (v16+), Express.js |
| Database / ODM | MongoDB, Mongoose |
| Security | bcryptjs, jsonwebtoken, cors |
| Config / uploads | dotenv, multer |
| AI | @google/genai (install command) / @google/generative-ai (documented SDK) |
| Dev tools | Nodemon, VS Code, Postman |

# 6. Environment configuration

PORT=5000

MONGO_URI=your_mongodb_connection_string

JWT_SECRET=your_jwt_secret

GEMINI_API_KEY=your_gemini_api_key

# 7. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| External API unavailable or key missing | Fallback mode returns mock data (isMock: true). |
| Database not reachable | Server aborts cleanly with an error message instead of running half-connected. |
| Credential leakage | Keep secrets in .env and list it in .gitignore. |
| Malicious input | Request sanitisation and Mongoose validation. |
| Duplicate favorites | Unique compound index on user + city + country. |

# 8. Definition of done

- Server starts, connects to MongoDB and listens on the configured port.

- Register, login, weather and AI recommendation endpoints return successful responses in Postman.

- Documentation, demo video and code link are delivered.